# Advanced in-house AI coding agent

- Background/Business Challenges

In recent years, many companies, including Amazon, ByteDance, Microsoft, and major IT companies in Japan, have strengthened their management of AI coding usage and shifted to a policy of "using in-house dedicated AI coding tools instead of sending code to external clouds." 
The following key risks and requirements are behind this: 
(*ref: https://www.zen-tech.co.jp/blog/code-generation-ai-adoption-japanese-enterprises)

### (1) Protection of source code and intellectual property (IP) is mandatory

The company code is the most important sensitive asset and includes:

- Core Algorithm

- Business logic

- Internal APIs

- System vulnerabilities

- Configuration information and private key

Sending these to an external cloud LLM is tantamount to 
"handing over the heart of the company to a third party."

Management and legal always ask:

"Why do we need to send all our source code to OpenAI/Google/AWS?"

From this perspective, on-premises inference is the only way to comply with the law.

### (2) Risks of information leakage, relearning, and cross-border laws and regulations

When using cloud LLMs:

- Potential for input data to be used to improve the model

- Possibility of being logged and monitored

- Possibility of remaining as a cache on the service side

- Cross-border legal risks, such as the CLOUD Act

In the context of AI Coding, 
code leakage = direct fatal injury to business continuity 
Confidential information leakage = critical security incident 
internal structure exposure = increased attack surface

If you're on an on-premise inference foundation:

Data can be processed completely in-house without leaving the corporate DMZ at all.

### (3) AI Coding requires access to internal context

Accurate AI coding requires full access to:

- Hundreds of internal Git repositories

- Company-specific frameworks / SDKs

- Internal microservices structure

- REST / GraphQL / gRPC Schema

- config assets such as config/helm/compose

- CI/CD pipeline

- Internal Code Conventions and Naming Conventions

These are not available with external cloud LLMs.

If you're an on-premise LLM:

- Inference using internal knowledge graphs

- RAG + CodeGraph for accurate code generation

- Generate executable code with an understanding of internal APIs

- Automatic analysis of internal-specific bugs

- Consistent security perimeter

With cloud LLMs:

Inability to access internal information significantly reduces inference accuracy.

### (4) Latency greatly affects the development experience

AI Coding use cases demand real-time:

- Code completion

- Inline Description

- Automated test generation

- Error auto-correction

- Code Review

In the cloud model:

- Round trip 200-500ms

- Delays of a few seconds in some cases→ Real-time performance as an IDE is broken

If you have an on-premise GPU (A6000 ada/ DGX Spark):

- Low latency of 2-10ms per token

- Fast completion is possible

- Deliver next-generation IDE-level response

The same reason why Cursor/Windsurf/Copilot Enterprise
 uses a local cache model.

- Project Objectives

- Integrate with internal GIT, API, CI/CD and use it as an "enterprise-specific coding agent" that understands the company's specific codebase.

- It provides high-precision code generation, modification, and analysis.

- Realize a "real-time development support experience" that works seamlessly with IDEs (VSCode / JetBrains IDE, etc.).

- Enhance internal development processes, such as code review and test generation, with the goal of increasing productivity by 30-50%.

- Establish an internal standard AI coding foundation that meets compliance and information security standards.

- Project Scope

(Scope included)

- Development of AI coding agent (based on OSS's CLINE AGENT)

- Internal repository integration (GitHub Enterprise, GitLab, etc.)

- Code Search and Structural Analysis (RAG + CodeGraph)

- API / Schema / Configuration Information Browsing Function

- Code generation, refactoring, and bug analysis capabilities

- Code review support (including Lint integration)

- In-house authentication and RBAC linkage

- IDE plug-in design (VSCode, JetBrains, etc., partner collaboration and outsourcing are also considered)

(Scope not included)

- Procurement and Operation Optimization of GPU Infrastructure (Treated as a separate project)

- Renovation of the internal network infrastructure

- General natural language chat functionality (not central to this project)

- Project Goals and Deliverables

- AI Coding Agent MVP Body (API / Inference Logic)

- Code Search and Dependency Analysis Module

- Internal Authentication Integration Module (RBAC/Logging Mechanism)

- Reflection of development rules (automatic application of convention-based coding guides)

- User Manual / Operation Guidelines

- Security Design Document (Data Handling and Access Rights Design)

- IDE Plugin (VSCode version, JetBrains version, optional)

- Project Team and Roles

- Product Owner (PO): Requirements Definition, Prioritization and Internal Customer Coordination

- Technical Lead (TL): Architecture design, AI model selection, technical judgment

- Backend Engineer: Implementing Inference APIs, Code Search Engines, and Authentication Integrations

- AI/ML Engineer: RAG and CodeGraph construction, code generation optimization

- QA / Security: Test Plan & Vulnerability Assessment

- Project Manager (PM): Schedule Management, Risk Management, Release Planning
 Front-end/IDE Engineer: IDE Plugin, UI/UX Design (optional)

- Key Players

- Digital Creation Part 1, Part 3

- Company-wide project team (mini-project)

- Infrastructure & SRE Team

- System Department (Certification, RBAC)

- Each business unit (usage department)

- Key Project Timeline (POC Phase)

| Phase | Period | Contents |
| --- | --- | --- |
| Requirements Definition, Arch Design | 1 week | Hearing and specification finalization |
|  |  | Overall design and data linkage design |
| Core Feature Implementation | 1 week | Code Search/Generation/Correction Engine |
| Internal data linkage | 0.5 months | Git/CI/CD/API/Config Obtaining Mechanism |
| Test & Security | 1 week | Vulnerability and load testing |
| Production development | 0.5 months | User introduction and operation start |

- Risks and Mitigation Measures

| Risks | Description | Mitigation |
| --- | --- | --- |
| Lack of code analysis accuracy | Lack of understanding of code conventions | Code convention DB construction and continuous learning |
| Variations in internal API specifications | Microservices are updated frequently | How API Schema Auto-Sync Works |
| Excessive expectations | Misunderstood as "all-purpose AI" | Clear scope of use and constraints |
| Authentication/RBAC Complexity | Multi-layered access | Standardize permission mapping |
| Development team workload | The cost of learning new tools | Introduction of training materials and PoC |

- Prerequisites

- In-house GPU cluster (DGX Spark / A6000 Ada) available

- Network isolation (DMZ/internal network) is pre-maintained

- Cloud-side API permission obtained

- Git/API access rights are in place

- Aviary-v4 is available

- Integrate access to your company's Git repository

- An environment where API schema and configuration files can be referenced is provided.

- Obtain internal permission to implement the IDE

- Coding conventions and security requirements (log management and authentication requirements) must be presented in advance

- Constraints

Do not transmit any sensitive data to the outside world

All data use for learning and improvement purposes is limited to the company

Without over-reliance on external cloud LLMs

Respect and integrate existing internal development processes (Git Flow, CI/CD, etc.)

The design is designed with future scalability (agentization, support for multiple IDEs)